## Slide 1
CHANGE REQUEST FORM TEMPLATE – EXAMPLE
Blank template on slide 2.
CHANGE REQUEST FORM
Project Name
Closer to the Sun
Change Name
SP Product Version 3.2
CHANGE DETAILS
Requested By Name and Title
Lori Garcia
Requester’s Contact Information
lgarcia@email.com
Change No. | Date of Request | Date Needed
1011 | 11/11/20XX | 01/01/20XX
HIGH | MEDIUM | LOW
X |  | 
PRIORITY
Scope | The scope will remain the same.
Deliverables | We will need to update our product specifications and design.
Cost | We will need a budget increase for additional research, development, and testing.
Resources | We may require new or additional materials. Employees will need training concerning the product change.
Timeline | We will extend the timeline to account for additional testing phases, marketing material adjustments, etc.
Stakeholders | This change will have a positive impact on customers because they will benefit from the product’s improvements. It will have a positive impact on stakeholders because it will enhance the company’s competitive edge and potentially lead to increased market share and revenue. It will have a mixed impact on employees because some teams may face an increased workload.
CHANGE IMPACTS
Description of Change | We want to increase the efficiency rating of our residential solar panels from 22 percent to 25 percent.
Reason for Change | Market research shows an increasing demand among residential customers for more efficient solar panels. Increasing our efficiency rating will keep us competitive and show that we are innovative.
RISK ANALYSIS
Risk Identification | There are technical challenges related to the design.
Risk Mitigation Strategies | In order to identify any technical challenges, we will conduct thorough research and engage experts before implementation.
PROBABILITY OF RISK
LOW
DECISION
X | ACCEPTED
 | REJECTED
 | More Info Requested
Project Manager Name | Signature | Date
Closer to the Sun |  | 00/00/00
Approver Name & Title | Signature | Date
Closer to the Sun |  | 00/00/00

## Slide 2
CHANGE REQUEST FORM
Project Name
Change Name
CHANGE DETAILS
Requested By Name and Title
Requester’s Contact Information
Change No. | Date of Request | Date Needed
HIGH | MEDIUM | LOW
PRIORITY
Scope | 
Deliverables | 
Cost | 
Resources | 
Timeline | 
Stakeholders | 
CHANGE IMPACTS
Description of Change | 
Reason for Change | 
RISK ANALYSIS
Risk Identification | 
Risk Mitigation Strategies | 
PROBABILITY OF RISK
DECISION
 | ACCEPTED
 | REJECTED
 | More Info Requested
Project Manager Name | Signature | Date
Approver Name & Title | Signature | Date

## Slide 3
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.